# CREST WebGUI+

Participant Acceptance Testing Checklist

| Abstract | This document aims to guide CREST users as to the testing relevant to the new version of the CREST GUI: WebGUI+ |
| --- | --- |
| Document Version | 0.1 |
| Date of Issue | 02 March 2026 |
| Pages | 17 |

Contents

1.	Introduction	3

1.1	Document Objectives	3

1.2	Document Scope	3

1.3	Participant Acceptance Testing (PAT) Objectives	3

1.4	PAT Dates and Organisation of Feedback	4

1.5	Reference Documentation	4

1.6	Glossary	4

1.7	Contacts	5

2.	Environment Information	6

2.1	CREST PAT Environment	6

2.2	External systems	6

2.3	CREST Diary	6

2.4	Participant Data	8

2.5	Securities	9

2.6	Corporate Actions	11

2.7	Stock balances	13

2.8	Cash settlement	13

3.	Using the PAT Environment	14

3.1	Getting started	14

3.1.1	Log on to the GUI	14

3.1.2	Reset Master Password	14

3.1.3	Existing Operators	14

3.1.4	Additional Operators	14

3.2	Conduct of testing	14

4.	Detailed Test Schedule and Scenarios	16

4.1	Testing Schedule	16

4.2	Testing Scenarios	16

4.3	Completion of successful testing	17

5.	APPENDIX 1	18

5.1	– List of Drop 1 screens	18

5.2	List of Drop 2 screens	23

.

# Introduction

## Document Objectives

This document provides guidance for clients participating in Wave 3 regarding the testing of the forthcoming CREST WebGUI+ application (hereafter referred to as “WebGUI”). While the WebGUI introduces new functionality, as detailed in the Migration Guide, all existing screens from the current GUI will retain their underlying behaviour. Nevertheless, the transition to a browser‑based platform will result in changes to the manner in which these screens are accessed and operated.

This document aims to assist clients in testing their internal processes currently performed using the CREST GUI in the new WebGUI. It is important to note that there will be no changes to FT DEX or ISO messaging standards associated with the WebGUI launch.

The current CREST GUI supports a wide range of operators, each responsible for distinct business functions. Consequently, prescribing specific test scripts for every operator type is not feasible. Nevertheless, Section 5 outlines a set of recommended test scenarios designed to assist different client groups in familiarising themselves with the new WebGUI screens..

To participate in the PAT, you must complete and submit the PAT Booking Form, available on the WebGUI page of MyEuroclear.com.

## Document Scope

This document pertains to the launch of the WebGUI, which is set to replace the current application-based CREST GUI.

Alongside a refreshed look and feel for the existing CREST GUI screens, WebGUI introduces the following new features:

- Queue based dual authorisation for selected screens

- An auto-refresh facility for selected screens

- Download all functionality added to all screens

- Re-designed menu structure including quick links and favourites

Full details of the new features and re-design can be found in the Migration Guide - see section 1.5.

## Participant Acceptance Testing (PAT) Objectives

The primary goals of PAT are to:

- Ensure that operators can access the WebGUI screens

- Enable operators to confirm their ability to perform their regular business functions using the new WebGUI screens

- Ensure that operators can perform their key contingency processes via the WebGUI screens in the event of a disruption to other communication channels to CREST

- Allow operators to demonstrate that they have completed the mandatory test cases required for specific participant types, as detailed in Section 5.

- Update operational procedures

Please note that the PAT is not intended to test CREST system functionality, which remains unchanged. With that in mind, we kindly ask you to prioritise the scope and scenarios aligned with the objectives above.

If you wish to test additional scenarios outside the default scope, we’ll do our best to support you—including setting up the necessary data—on a best endeavour basis.

## PAT Dates and Organisation of Feedback

PAT for Wave 3 clients is scheduled to take place from 23 March to 30 April 2026. Each client has been allocated a dedicated four‑day window within these periods in which to complete their testing activities. If you are unsure of your assigned testing period, please contact the PAT Support Team at PAT_Support@euroclear.com.

Clients must appoint a Single Point of Contact (SPOC) responsible for triaging user reports by:

(a) verifying that the issue is a valid test case, and

(b) ensuring it is not a duplicate of a previously escalated issue.

Once validated, the SPOC should submit the feedback to Euroclear’s PAT Support team (see Section 1.7). The team will assess the findings and respond either via email or, if needed, arrange a call to discuss the matter in more detail.

## Reference Documentation

- Migration Guide

- WebGUI+ Operational Set-up Guide

- Videos demonstrating how to operate the WebGUI+

All these supporting materials can be downloaded from the Euroclear website CREST Web GUI+ - Euroclear prior to commencement of testing.

## Glossary

| Legacy GUI | The current application-based version of the CREST Graphical User Interface |
| --- | --- |
| WebGUI+ | The new browser-based platform for the CREST Graphical User Interface. Also referred to as WebGUI throughout the document. |
| API | Application Programming Interface |
| PAT | Participant Acceptance Testing |
| SPOC | Single Point of Contact |
| Swift | Society for Worldwide Interbank Financial Telecommunication – Network Provider |
| BT Radianz | Global network and connectivity provider |

## Contacts

If you have any queries prior to or throughout the testing period, please contact the following:

- For testing related queries:

  - Please use the test support team email: PAT_Support@euroclear.com

  - For urgent queries only, telephone the dedicated PAT Support number 020 7849 0006

Testing support is available between 09:00 and 17:00 each working day throughout the PAT period.

- For any other queries contact the UK Client Contact Centre between 08:00 and 17:00 Monday to Friday on their e-mail address, EUI_CREST_Ops@euroclear.com, or your relationship manager.

# Environment Information

## CREST PAT Environment

Your IT department will have set up the relevant connectivity to the PAT environment and will be able to provide you with the correct URL to use.

The PAT environment will be Test E.

The testing system will operate to the current calendar date. At the end of each day the CREST system will run overnight batch and roll the system date to the next business day.

In the event of any planned or unplanned system outages, an email will be sent to your designated SPOC containing full details.

The PAT is primarily intended for validating Web GUI functionality and to verify concurrent connectivity across both the WebGUI and the legacy GUI environments.

## External systems

The following information relates to systems external to CREST:

- During PAT the CREST system will run in recycle mode. There will be no interface to the Bank of England’s Real Time Gross Settlement (RTGS) system.

- During PAT, always use ‘REG1’ as the registrar for equities and gilts.

## CREST Diary

The CREST diary and timetable that will be used throughout PAT will be a condensed version of the CREST diary that will be used in live. This means that some time slots for events will be shorter (and some longer) giving a condensed operational day, and that not all events will run.

The testing window will be open from 09:00 to 17:00 on all days during the PAT phase when the live CREST system is operational. The core DVP (Delivery versus Payment) settlement period will occur between 08:30 and 13:30.

The diary may change as testing progresses or depending on the type of testing being carried out on a particular day.

All the times shown are in UK local time (GMT).

The daily timetable during PAT is as below.

| CREST events | Description | Event time |
| --- | --- | --- |
| 403 | CCSS Accept Enable | 09:01 |
| 801 | Partial Outstanding (REG) | 09:05 |
| 751 | Start DBV Settlement | 09:17 |
| 401 | Start Standard Settlement | 09:30 |
| 300 | Start EUR Day | 09:35 |
| 402 | End of peak settlement | Auto gen |
| 411 | Settlement failure reasons ready | 09:50 |
| 203 | Start Technical Netting | 09:58 |
| 233 | Start Term DBV TDE Substitutions | 09:59 |
| 235 | Start Intra Day Mark-to-Market | 10:00 |
| 221 | Start Term DBV TDG Substitutions | 10:01 |
| 1051 | Stamp Duty Rec Complete | Auto gen |
| 550 | Prefund cross border transactions | 10:45 |
| 2042 | Start Auto Splitting Non-CCP | 10:45 |
| 2043 | Stop Auto Splitting Non-CCP | 11:25 |
| 2042 | Start Auto Splitting Non-CCP | 11:40 |
| 1051 | Stamp Duty Rec Complete | Auto gen |
| 2044 | Start Auto Splitting Non-CCP Debt | 13.30 |
| 305 | EUR Payment Deadline | 14:15 |
| 1032 | CMA Reconciliation Complete (EUR) | Auto gen |
| 2043 | Stop Auto Splitting Non-CCP | 14:19 |
| 204 | End Technical Netting | 14.20 |
| 236 | Stop TDE & TDM Substitutions | 14.22 |
| 2080 | Issuance Deadline | 14.29 |
| 120 | Stop DvP Equity Settlement | 14:30 |
| 130 | Stop DvP Gilt & Cash Settlement | 15:00 |
| 261 | Start Equity DBV settlement | 15:05 |
| 140 | Stop EUR DBV Settlement | 15.06 |
| 2042 | Start Auto Splitting Non-CCP | 15:07 |
| 2045 | Stop Auto Splitting Non-CCP Debt | 15:08 |
| 203 | Start technical netting | 15:10 |
| 145 | Stop USD DBV Settlement | 15:29 |
| 315 | USD Payments Deadline | 15:30 |
| 1033 | CMA Reconciliation Complete (USD) | Auto gen |
| 204 | End Technical netting | 15:35 |
| 2043 | Stop Auto Splitting Non-CCP | 15:39 |
| 414 | DBV Input Disable | 15:40 |
| 752 | Stop DBV Settlement | 15:42 |
| 150 | GBP Payment Deadline | 15:45 |
| 421 | Unwind To Member | 15:48 |
| 222 | Stop TDG Substitutions (Equities) | 15:58 |
| 1031 | CMA Reconciliation Complete (GBP) | Auto gen |
| 223 | Stop TDG Substitutions (Gilts) | 16:00 |
| 160 | Stop FoP Equity Settlement | 16:02 |
| 170 | Stop FoP Gilt Settlement | 16:05 |
| 422 | End of Repo unwind | Auto gen |
| 1701 | Generate CI EOD Report Requests | 16:27 |
| 2032 | Net transaction created | Auto gen |
| 404 | CCSS Accept Disable | 16:34 |
| 406 | Input Disable | 16:35 |
| 2032 | Net transaction created | Auto gen |
| 1051 | Stamp Duty Rec Complete | Auto gen |
| 1013 | SSE End Of Day Monitor | 16:55 |
| 1005 | End Of Day | 17:00 |

## Participant Data

To facilitate PAT, various base data will be set up in the CREST system.

[1] CREST participants will be set up for users taking part in PAT, this will be based on the user information that has been provided on the PAT booking form. Please note: The test environment will be configured to only have Participants and Member accounts that have been requested via the PAT booking form.

[2] The following additional data will also be set up for the test environment based on the information that has been provided on the PAT booking form:

- User ID;

- Gateway address(es);

- Participant ID(s);

- Member account;

- CAP name; and

- CMA

Should you have any specific requests, please contact PAT Support

[3] Please note:

- For users who are stockholders, the PAT Support Team will setup one participant, two member accounts, one Cap and one CMA for each user. Any additional participants, member accounts, Caps or CMAs can be set up by the user, who should then contact the PAT Support Team to request enablement where necessary.

- For users who are registrars, the PAT Support Team will set up one registrar participant and one issuer agent. Please inform the PAT Support Team of the Participant ID you intend to use as the issuer agent. Any additional participants can be set up by the user, who should then contact the PAT Support Team to request approval where necessary.

[4] The following table shows the list of Participant IDs that will be controlled and used by the Euroclear Test team during the testing period to facilitate the testing.

| CREST Participants |  |
| --- | --- |
| CPAY | CREST payment bank for members (Default Payment Bank used where no specific Payment Bank is requested on the Booking Form) |
| CREC | CREST participant (will act as the Receiving Agent for all Corporate Actions used in PAT) |
| REG1 | CREST registrar (Registrar for all securities that will be registered in PAT) |
| GVSTK | CREST member to be used as your counterparty where you are the credit party stock or debit party cash (PAT Support will match trades as & when requested) |
| TKSTK | CREST member to be used as your counterparty where you are the debit party stock or credit party cash (PAT Support will match trades as & when requested) |

These participants will be operated by the PAT Support Team to assist users during testing.

If you have specific requirements for a participant to act as a counterparty, please reach out directly to the PAT Support Team to discuss your needs.

## Securities

Some domestic securities and some cross-border securities will be set up by the PAT Support Team for PAT.

Details of how these securities will be credited to member accounts are covered in section 2.7.

Note: Live ISINs have been selected from the CREST system for PAT testing. However, to ensure the data supports the test scenarios, certain characteristics of these securities may differ from their live counterparts. Additionally, to enable the processing of specific Corporate Action events, several dummy ISINs have been created. If you require a different security type for your testing, please contact the PAT Support Team.

| ISIN | Security Abbreviation | Security Category |
| --- | --- | --- |
| IT0003856405 | LEONARDO S.P.A. | E30 |
| DE0001030575 | BUNDERPUBLK 04/46 | EGS |
| DE0001102432 | BUNDE DEUTSC 8/48 | EGS |
| DE0001135325 | DE 4.25 COUP 07/39 | EGS |
| BE0000331406 | KINGDM BELGIU 6/45 | EGS |
| IE00BFZRPZ02 | IRLD 1.3% 15/05/33 | EGS |
| GB00B61NVB70 | UKT07MAR2038C | SBG |
| GB00B61NVD94 | UKT07SEP2039C | SBG |
| GB00B61NZ372 | UKT07MAR2037C | SBG |
| GB00BWXBPL93 | 2 7SEPTSY2025P | SBG |
| GB00BZ4TGS74 | 1.75 TSY GILT 37P | SBG |
| GB00BYZW3G56 | 1 1/2 TSY GILT 26 | UBG |
| GB00BYZW3J87 | 0 1/8 IL TSY 2036 | UBG |
| GB00BZ13DV40 | 0 1/8 IL TSY 2048 | UBG |
| GB00BZ13DV40 | 0 1/8 IL TSY 2048 | UBG |
| GB00BZ1NTB69 | 0 1/8 IL TSY 2028 | UBG |
| GB00BZB26Y51 | 1 3/4 TSY 2037 | UBG |
| IE0002424939 | DCC ORD EURO 0.25 | F10 |
| IM00B5VQMV65 | ENTAIN PLC EUR0.01 | F10 |
| JE00B8KF9B49 | WPP PLC ORD 10P | F10 |
| JE00B4T3BW64 | GLENCORE PLC ORD | F10 |
| BMG4593F1389 | HISCOX LTD DI | F10 |
| GB0002634946 | BAE ORD 2.5P | F10 |
| GB00B0744B38 | BUNZL ORD 32 1/7P | F10 |
| GB0031743007 | BURBERRY ORD 0.05P | F10 |
| GB1000000007 | ABBREV 101 (Dummy CA) | F10 |
| GB00BKDRYJ47 | AIRTEL AFRICA ORD | F10 |
| GBCS14145265 | (Dummy CA) | F10 |
| GB1000000189 | (Dummy CA) | F10 |
| GB1000000205 | (Dummy CA) | F10 |
| GB1000001013 | (Dummy CA) | F10 |
| CH0011131601 | (Dummy CA) | F10 |

## Corporate Actions

The table below outlines the core corporate actions data that will be configured at the start of PAT testing. These events will be set up each week during PAT, with Days  1,  2,  3 and  4 referring to Monday, Tuesday, Wednesday and Thursday respectively. We recommend using the new Web GUI to explore the full details of each event.

If you have specific requirements to test additional event types, please submit a request to the PAT Support Team one week in advance of your scheduled testing slot.

| General Information |  |
| --- | --- |
| CA Number | See CA List (Web GUI) |
| CREST CA Type | CHD |
| CA Election Type | Not applicable |
| Mandatory/Voluntary Indicator | Mandatory |
| CA description | CASH DIVIDEND |
| Underlying security |  |
| ISIN | GB0002634946 |
| CA details |  |
| Ex Date | Day 1 |
| Record Date | Day 2 |
| Payment Date | Day 4 |
| Transformation Date | N/A |
| Market Deadline Date | Not applicable |
| Market Deadline Time | Not applicable |

| General Information |  |
| --- | --- |
| CA Number | See CA List (Web GUI) |
| CREST CA Type | DWO |
| CA Election Type | USE |
| Mandatory/Voluntary Indicator | Mandatory with Options |
| CA description | Dividend with options. |
| Underlying security |  |
| ISIN | GB1000000197 |
| CA details |  |
| Ex Date |  |
| Record Date |  |
| Payment Date |  |
| Transformation Date |  |
| Market Deadline Date | Day 3 |
| Market Deadline Time | 15:00 |

| General Information |  |
| --- | --- |
| CA Number | See CA List (Web GUI) |
| CREST CA Type | CPP |
| CA Election Type | MTM |
| Mandatory/Voluntary Indicator | Mandatory with Options |
| CA description | Call payment |
| Underlying security |  |
| ISIN | CH0011131601 |
| CA details |  |
| Ex Date |  |
| Record Date | Day 2 |
| Payment Date | Day 4 |
| Transformation Date | Day 3 |
| Market Deadline Date | Day 2 |
| Market Deadline Time | 15:00 |

| General Information |  |
| --- | --- |
| CA Number | See CA List (Web GUI) |
| CREST CA Type | TKO |
| CA Election Type | TTE |
| Mandatory/Voluntary Indicator | Voluntary |
| CA description | Call payment |
| Underlying security |  |
| ISIN | GB1000000007 |
| CA details |  |
| Ex Date |  |
| Record Date |  |
| Payment Date |  |
| Transformation Date |  |
| Market Deadline Date | Day 4 |
| Market Deadline Time | 15:00 |

## Stock balances

Before PAT:

- The PAT Support Team, acting as a registrar, will credit participants specified on the PAT booking form with 100,000,000 units of stock in each security. Further stock balances can be obtained on request.

During PAT:

- Users can redistribute stock between their member accounts using OAT transactions.

- Users that require additional stock balances can make a request to the PAT Support Team at PAT_Support@euroclear.co or can allege a DEL to the GVSTK participant controlled by the PAT Support Team.

## Cash settlement

During testing, settlement in all currencies will be supported. It should be noted, however, that GBP will be in recycle mode and testing in EUR and USD will be conducted using a simulator.

The PAT Support Team will create all CMAs specified on the PAT booking form.

# Using the PAT Environment

## Getting started

### Log on to the GUI

There will be a new CREST GUI, known as the WebGUI as part of this release. CREST users will be able to test the functionality covered under this PAT using this new GUI.

This GUI will be accessible via web browser using one of several URLs you will have been supplied by your IT department.  Ensure that you are using the URL for the PAT testing environment – this will be one where the URL ends with ‘  /Api/welcome?webui=RAT2EXT’.  Please consult your IT department if you have any questions.

When logging on to the GUI, in the 'Welcome' window select the Test system E’ option.

When logging on for the first time, log on as the operator MASTER with the password MASTEROPER01. Any members who have previously used the CREST testing system will have had their master password reset to MASTER01.

For further information, please consult the Migration Guide.

### Reset Master Password

When logging onto the GUI for the first time, the system will prompt a change to the master password. Select a new password that meets the following GUI password criteria:

- It must contain twelve characters;

- It must contain at least one numeric character in the password;

- It must contain at least one alphabetic character in the password;

- No more than two consecutive characters can be entered the same.

Make a note of the new password, as this will be your master password throughout the testing period.

### Existing Operators

If operators are already set up in the testing environment, but the password has been forgotten, it can be reset by logging on as the MASTER operator and selecting the System – Change Password option.

If existing operators require re-enabling this can be done from the Operator Details screen.

### Additional Operators

When logged on to the GUI as the MASTER operator, users can set up any required operators using the Operator Details screen. FT (File Transfer), GUI (Interactive) and ISO (Common Interface) operators can be set up as appropriate. Note that an operator can only be set up to use one of Interactive, File Transfer or Common Interface.

## Conduct of testing

You should enter data as you would in live operation. The PAT Support Team will not instruct members on what to input but will impersonate other entities as required and will act as System Control.

CREST users should ensure that testing appropriate to their business needs is covered.

Users should note that this is not a volume testing environment.

If you wish to deliver stock or receive stock in a domestic transaction you should allege a DEL or other transaction to participant GVSTK or TKSTK respectively. These two participants will be operated by the PAT support team and will act as counterparty to your trades, matching any trades alleged to them. The PAT support team will use reasonable endeavours to match trades on the day that they are input, but this cannot be guaranteed.

If you wish to deliver stock or receive stock in a cross-border transaction you should just input the XDL instruction – these transactions do not need to be matched. However, you should inform PAT Support so that they can simulate the cross-border transfer and therefore the movement into or out of your escrow balance.

# Detailed Test Schedule and Scenarios

## Testing Schedule

PAT for Wave 3 clients is scheduled to run from 23 March 2026 to 30 April 2026.

## Testing Scenarios

The following list outlines recommended test scenarios, organized by participant type. Any scenario marked as ‘Mandatory’ requires formal attestation confirming successful completion.

Details on the attestation process can be found in Section 4.3.

Please note that this list is not exhaustive. We strongly encourage you to use the PAT window to thoroughly test all WebGUI functionalities relevant to your day-to-day operations and contingency procedures.

| Participant Type | Test Case | Test Type |
| --- | --- | --- |
| Registrar | Retrieve the reconciliation details screen on a security | Recommended |
| Registrar | Reset reconciliation flags on a security | Recommended |
| Registrar | Input a Registrar Control Total | Optional |
| Registrar | Accept or Reject a Dividend Election | Recommended |
| Payment Bank | Input a manual GBP top-up or draw-down | Mandatory |
| Payment Bank | CAP Sanction Amend | Mandatory |
| USD Payment Bank | Input/Amend a USD prefund using the repo member | Mandatory |
| USD Payment Bank | Input a USD top-up or draw-down using the repo member | Mandatory |
| EUR Payment Bank | Input a manual EUR draw-down | Recommended |
| Bank of England | Accept or Reject a manual top-up or draw-down from a Payment Bank | Mandatory |
| Correspondent Bank | Accept or Reject USD Obligations | Optional/Mandatory* |
| Issuing and Paying Agent (IPA) | Create an MMI Issuance | Recommended |
| Central Counterparty (CCP) | Create a CCP Clearing Relationship | Recommended |
| All | Log in to the Web GUI | Mandatory |
| All | View the CREST Diary | Recommended |
| All | View a Security | Recommended |
| All | View a Corporate Action | Optional |
| All | View a Participant | Optional |
| Member | View the Transaction List | Recommended |
| Member | Create a Transaction | Recommended |
| Member | Amend Transaction | Recommended |
| Member | Delete Transaction | Recommended |
| Member | Split Transactions | Recommended |
| Member | View a Transaction | Recommended |
| Member | View Stock Account Balances | Recommended |
| Member | View Open Item Balance List | Recommended |
| Member | Create or view a Cap | Optional |
| Member | Create or view a CMA | Optional |
| Member | View Stock Postings | Optional |
| Member | View Cash Postings | Optional |
| Member | Investor Amend | Optional |
| Member | Stock Deposit Input | Optional |
| Member | Operator Create/Amend | Recommended |
| Member | Operator Group Amend | Recommended |
| Member | Password Reset | Mandatory |
| Member | Member Account Create/Amend | Mandatory |
| Member | Direct DBV Create/Amend/Adjustment | Optional |
| Member | Proxy Input/Amend | Optional |
| Member | Dividend Election Instruction Input | Recommended |
| Member | TTE/USE input | Recommended |
| Member | Transaction CA Option Input | Recommended |

## Completion of successful testing

Upon successful completion of your PAT, you are requested to complete an attestation, confirming this via the Euroclear website (CREST Web GUI+ - Euroclear). If PAT has been undertaken on behalf of more than one User ID, a separate confirmation should be submitted for each individual User ID.